DEVELOPMENT SPRINT

Luxury Auto Arbitrage Platform

All Agents — 1 Week — Full Stack

Detailed Task Specification for Developer

TARGET: Monday → Friday, Full Working Prototypes

Version 1.0  |  April 2026

# Table of Contents

Table of Contents	2

0. Sprint Overview & Ground Rules	4

0.1 Sprint Goal	4

0.2 Week Schedule	4

0.3 Technical Constraints	4

0.4 Project Structure	4

1. MONDAY: Foundation + DE Market Agent	7

1.1 Morning (09:00–12:00): Project Scaffold	7

Task 1.1.1: Repository Setup	7

Task 1.1.2: Required Environment Variables	7

Task 1.1.3: Database Schema (shared/models.py)	7

Task 1.1.4: Shared Libraries	10

1.2 Afternoon (13:00–18:00): DE Market Agent	11

Task 1.2.1: Scraper (agents/de_market/scraper.py)	11

Task 1.2.2: Analyzer (agents/de_market/analyzer.py)	12

Task 1.2.3: Agent Graph (agents/de_market/agent.py)	12

Task 1.2.4: Monday DoD Tests	12

2. TUESDAY: JP Sourcing Agent	13

2.1 Morning (09:00–12:00): Auction Data Pipeline	13

Task 2.1.1: Auction Scraper (agents/jp_sourcing/auction_scraper.py)	13

Task 2.1.2: Auction Sheet Parser (agents/jp_sourcing/sheet_parser.py)	13

2.2 Afternoon (13:00–18:00): Cost Calculator + Margin Engine	14

Task 2.2.1: Landed Cost Calculator (agents/jp_sourcing/cost_calculator.py)	14

Task 2.2.2: Margin Engine	15

Task 2.2.3: Agent Graph (agents/jp_sourcing/agent.py)	15

Task 2.2.4: Tuesday DoD Tests	15

3. WEDNESDAY: Listing Agent + Logistics Agent	17

3.1 Morning (09:00–12:30): Listing Agent	17

Task 3.1.1: Description Generator (agents/listing/description_gen.py)	17

Task 3.1.2: Pricing Engine (agents/listing/pricing_engine.py)	17

Task 3.1.3: Platform API Client (agents/listing/platform_api.py)	17

Task 3.1.4: Listing Agent Graph	17

3.2 Afternoon (13:00–18:00): Logistics Agent	18

Task 3.2.1: Pipeline Tracker (agents/logistics/agent.py)	18

Task 3.2.2: Shipping Tracker (agents/logistics/shipping_tracker.py)	18

Task 3.2.3: Customs Engine (agents/logistics/customs_engine.py)	18

Task 3.2.4: TÜV Manager (agents/logistics/tuv_manager.py)	19

Task 3.2.5: Wednesday DoD Tests	19

4. THURSDAY: Finance Agent + Concierge Agent	20

4.1 Morning (09:00–12:30): Finance Agent	20

Task 4.1.1: P&L Engine (agents/finance/pnl_engine.py)	20

Task 4.1.2: FX Monitor (agents/finance/fx_monitor.py)	20

Task 4.1.3: Tax Optimizer (agents/finance/tax_optimizer.py)	20

Task 4.1.4: Finance Agent Graph	20

4.2 Afternoon (13:00–18:00): Concierge Agent	20

Task 4.2.1: Auto-Responder (agents/concierge/responder.py)	20

Task 4.2.2: Lead Scorer (agents/concierge/lead_scorer.py)	21

Task 4.2.3: Concierge Agent Graph	21

Task 4.2.4: Thursday DoD Tests	21

5. FRIDAY: Orchestrator + Integration + Demo	22

5.1 Morning (09:00–12:00): Orchestrator Agent	22

Task 5.1.1: Decision Engine (agents/orchestrator/decision_engine.py)	22

Task 5.1.2: Portfolio Manager (agents/orchestrator/portfolio.py)	22

Task 5.1.3: Orchestrator Agent Graph	22

5.2 Afternoon Part 1 (13:00–15:30): Integration & Wiring	23

Task 5.2.1: End-to-End Pipeline Test	23

Task 5.2.2: CLI Tool (scripts/run_pipeline.py)	23

5.3 Afternoon Part 2 (15:30–18:00): Dashboard + Documentation	23

Task 5.3.1: Dashboard (dashboard/app.py)	23

Task 5.3.2: Documentation	24

Task 5.3.3: Friday DoD Tests	24

6. Sprint Acceptance Criteria	25

6.1 Mandatory (Must Have)	25

6.2 Nice to Have (Stretch Goals)	25

7. Coding Standards & Conventions	26

7.1 Code Quality	26

7.2 Git Workflow	26

7.3 LLM Usage Rules	26

7.4 Data Integrity Rules	26

# 0. Sprint Overview & Ground Rules

## 0.1 Sprint Goal

Build working prototypes of all 7 agents (DE Market Agent, JP Sourcing Agent, Listing Agent, Logistics Agent, Finance Agent, Concierge Agent, Orchestrator) with a shared data layer, inter-agent communication, and a basic monitoring dashboard. Every agent must be runnable independently and as part of the integrated pipeline by end of Friday.

## 0.2 Week Schedule

| Day | Focus | Deliverables | Definition of Done |
| --- | --- | --- | --- |
| MON | Foundation + DE Market Agent | Project scaffold, DB schema, shared libs, DE Market Agent v1 | Agent scrapes mobile.de, stores data, outputs price report JSON |
| TUE | JP Sourcing Agent | Auction data pipeline, OCR, landed cost calc, margin engine | Agent produces ranked opportunity list with margin estimates |
| WED | Listing Agent + Logistics Agent | Listing generator, mobile.de API, pipeline tracker, status dashboard | Auto-generated listings; pipeline tracks vehicle through all stages |
| THU | Finance Agent + Concierge Agent | P&L engine, FX monitor, tax calc, customer response system | Per-vehicle P&L report; auto-response to sample inquiries |
| FRI | Orchestrator + Integration + Testing | Decision engine, agent wiring, E2E tests, dashboard, docs | Full pipeline demo: vehicle flows from discovery to listing |

## 0.3 Technical Constraints

- [CRITICAL] Language: Python 3.12+. All agents in Python.

- [CRITICAL] LLM: Claude API via Anthropic SDK. Model tiering: claude-sonnet-4-20250514 for agent logic, claude-haiku-4-5-20251001 for classification/parsing.

- [CRITICAL] Database: PostgreSQL 16. Single database, schema-per-agent pattern. Alembic for migrations.

- [HIGH] Agent framework: LangGraph for stateful workflows. Each agent = 1 LangGraph graph with defined state schema.

- [HIGH] Communication: Redis Streams for inter-agent messaging. Each agent publishes events to its own stream, subscribes to relevant streams from other agents.

- [HIGH] Config: All agent parameters (thresholds, API keys, model names) in a single .env file + config.py. No hardcoded values.

- [HIGH] Containerization: Docker Compose. Each agent = 1 container. Postgres + Redis = separate containers. Full stack starts with docker compose up.

- [MEDIUM] Testing: pytest. Each agent has at minimum 5 unit tests and 1 integration test. No mock-only tests for the LLM calls; use recorded fixtures.

## 0.4 Project Structure

luxury-arbitrage/

├── docker-compose.yml

├── .env.example

├── alembic/

│   ├── alembic.ini

│   └── versions/

├── shared/

│   ├── __init__.py

│   ├── db.py                  # SQLAlchemy models + session factory

│   ├── models.py              # All DB models (Vehicle, MarketSnapshot, Transaction, Lead...)

│   ├── schemas.py             # Pydantic schemas for inter-agent data contracts

│   ├── config.py              # Central config from .env

│   ├── redis_bus.py           # Redis Streams publish/subscribe helpers

│   ├── llm.py                 # Claude API wrapper with model tiering + retry logic

│   ├── fx.py                  # JPY/EUR exchange rate fetcher + cache

│   └── constants.py           # Enums (VehicleStatus, RiskFlag, BrandEnum...)

├── agents/

│   ├── de_market/

│   │   ├── __init__.py

│   │   ├── agent.py           # LangGraph graph definition

│   │   ├── scraper.py         # mobile.de + autoscout24 scraper

│   │   ├── analyzer.py        # Price analysis + demand scoring

│   │   └── tests/

│   ├── jp_sourcing/

│   │   ├── agent.py

│   │   ├── auction_scraper.py # USS, BH Auction, Goo-net

│   │   ├── sheet_parser.py    # Auction sheet OCR + LLM parsing

│   │   ├── cost_calculator.py # Landed cost engine

│   │   └── tests/

│   ├── listing/

│   │   ├── agent.py

│   │   ├── description_gen.py # LLM-powered listing text generator

│   │   ├── pricing_engine.py  # Dynamic pricing logic

│   │   ├── platform_api.py    # mobile.de / autoscout24 API client

│   │   └── tests/

│   ├── logistics/

│   │   ├── agent.py

│   │   ├── shipping_tracker.py

│   │   ├── customs_engine.py

│   │   ├── tuv_manager.py

│   │   └── tests/

│   ├── finance/

│   │   ├── agent.py

│   │   ├── pnl_engine.py      # Per-vehicle + portfolio P&L

│   │   ├── fx_monitor.py      # Currency tracking + alerts

│   │   ├── tax_optimizer.py   # Differenz- vs Regelbesteuerung

│   │   └── tests/

│   ├── concierge/

│   │   ├── agent.py

│   │   ├── responder.py       # LLM-powered customer response

│   │   ├── lead_scorer.py     # Lead qualification

│   │   └── tests/

│   └── orchestrator/

│       ├── agent.py

│       ├── decision_engine.py # Purchase decision tree

│       ├── portfolio.py       # Portfolio management logic

│       └── tests/

├── dashboard/

│   ├── app.py                 # FastAPI + Jinja2 dashboard

│   └── templates/

└── scripts/

├── seed_data.py           # Test data seeder

└── run_pipeline.py        # Manual pipeline trigger

# 1. MONDAY: Foundation + DE Market Agent

## 1.1 Morning (09:00–12:00): Project Scaffold

### Task 1.1.1: Repository Setup

- [CRITICAL] Initialize Git repo, create project structure per Section 0.4.

- [CRITICAL] Create pyproject.toml with dependencies: anthropic, langraph, sqlalchemy, alembic, playwright, beautifulsoup4, redis, httpx, pydantic, fastapi, uvicorn, pytest, python-dotenv.

- [CRITICAL] Create docker-compose.yml with services: postgres (port 5432), redis (port 6379), and placeholder services for each agent.

- [CRITICAL] Create .env.example with all required env vars (see below).

### Task 1.1.2: Required Environment Variables

ANTHROPIC_API_KEY=sk-ant-...

DATABASE_URL=postgresql://arbitrage:password@localhost:5432/luxury_arbitrage

REDIS_URL=redis://localhost:6379/0

CLAUDE_MODEL_REASONING=claude-sonnet-4-20250514

CLAUDE_MODEL_FAST=claude-haiku-4-5-20251001

MOBILE_DE_API_KEY=             # dealer API key

MOBILE_DE_API_SECRET=          # dealer API secret

AUTOSCOUT24_API_KEY=           # dealer API key

FX_API_KEY=                    # exchangeratesapi.io or similar

MIN_MARGIN_EUR=15000           # minimum acceptable margin

MIN_MARGIN_PCT=20              # minimum acceptable margin %

CURRENCY_BUFFER_PCT=3          # FX buffer in margin calc

MAX_CAPITAL_DEPLOYMENT_PCT=80  # max % of capital in pipeline

MAX_BRAND_CONCENTRATION_PCT=30 # max % of capital in single brand

### Task 1.1.3: Database Schema (shared/models.py)

Define all SQLAlchemy models. These are the EXACT tables required. Do not deviate from this schema without explicit approval.

Table: vehicles

| Column | Type | Constraint | Description |
| --- | --- | --- | --- |
| id | UUID | PK, default uuid4 | Unique vehicle identifier |
| status | Enum | NOT NULL, default DISCOVERED | VehicleStatus enum (see constants.py) |
| make | VARCHAR(50) | NOT NULL, indexed | e.g. Ferrari, Mercedes-AMG |
| model | VARCHAR(100) | NOT NULL, indexed | e.g. 488 GTB, GT R |
| year | INTEGER | NOT NULL | Model year |
| variant | VARCHAR(100) | NULLABLE | e.g. Competition, SVR, Trofeo |
| vin | VARCHAR(17) | UNIQUE, NULLABLE | Full VIN (set after purchase) |
| drive_side | Enum(LHD,RHD) | NOT NULL | Steering side |
| mileage_km | INTEGER | NULLABLE | Verified mileage |
| exterior_color | VARCHAR(80) | NULLABLE | e.g. Rosso Corsa |
| interior_color | VARCHAR(80) | NULLABLE | e.g. Nero leather |
| specification | JSONB | DEFAULT {} | Factory options, packages |
| auction_source | VARCHAR(100) | NULLABLE | e.g. USS Tokyo, BH Auction |
| auction_grade | DECIMAL(2,1) | NULLABLE | 1.0–6.0 + S (mapped to 6.5) |
| purchase_price_jpy | BIGINT | NULLABLE | Hammer price in JPY |
| fx_rate_at_purchase | DECIMAL(8,4) | NULLABLE | JPY per EUR at purchase |
| landed_cost_eur | DECIMAL(12,2) | NULLABLE | Running total, all costs |
| estimated_sale_price | DECIMAL(12,2) | NULLABLE | DE Market Agent estimate |
| listing_price_eur | DECIMAL(12,2) | NULLABLE | Current asking price |
| actual_sale_price | DECIMAL(12,2) | NULLABLE | Final sale price |
| margin_estimate | DECIMAL(12,2) | NULLABLE | Predicted margin at purchase |
| margin_actual | DECIMAL(12,2) | NULLABLE | Actual margin at sale |
| margin_confidence | DECIMAL(3,2) | NULLABLE | 0.00–1.00 |
| condition_report | JSONB | DEFAULT {} | AI condition assessment |
| provenance_record | JSONB | DEFAULT {} | Service history, ownership |
| risk_flags | ARRAY(VARCHAR) | DEFAULT {} | CONDITION, PROVENANCE, TUV... |
| cost_breakdown | JSONB | DEFAULT {} | Itemized cost tracking |
| listing_ids | JSONB | DEFAULT {} | Platform listing references |
| documents | JSONB | DEFAULT {} | Document references |
| photos | ARRAY(TEXT) | DEFAULT {} | S3/local photo URLs |
| notes | TEXT | NULLABLE | Human operator notes |
| created_at | TIMESTAMP | DEFAULT now() | Record creation |
| updated_at | TIMESTAMP | ON UPDATE now() | Last modification |

Table: market_snapshots

| Column | Type | Description |
| --- | --- | --- |
| id | SERIAL PK | Auto-increment |
| make | VARCHAR(50) | Brand |
| model | VARCHAR(100) | Model |
| year_from / year_to | INTEGER | Year range for this snapshot |
| avg_price_eur | DECIMAL(12,2) | Average current asking price |
| median_price_eur | DECIMAL(12,2) | Median price |
| min_price / max_price | DECIMAL(12,2) | Price range |
| listing_count | INTEGER | Number of active listings |
| avg_days_on_market | INTEGER | Average listing duration |
| demand_score | INTEGER | 0–100 demand index |
| trend_7d / trend_30d / trend_90d | DECIMAL(5,2) | Price change % over period |
| spec_premiums | JSONB | Color/option premium modifiers |
| data_source | VARCHAR(50) | mobile.de, autoscout24, etc. |
| snapshot_at | TIMESTAMP | When this snapshot was taken |

Table: transactions

| Column | Type | Description |
| --- | --- | --- |
| id | UUID PK | Unique transaction ID |
| vehicle_id | UUID FK | Reference to vehicles table |
| category | Enum | PURCHASE, AUCTION_FEE, TRANSPORT_JP, EXPORT_DOCS, FREIGHT, INSURANCE, CUSTOMS_DUTY, IMPORT_VAT, PORT_HANDLING, TUV, REGISTRATION, TRANSPORT_DE, DETAILING, PHOTOGRAPHY, SALE_PROCEEDS, OTHER |
| amount | DECIMAL(12,2) | Amount in transaction currency |
| currency | VARCHAR(3) | JPY, EUR |
| fx_rate | DECIMAL(8,4) | Exchange rate if not EUR |
| amount_eur | DECIMAL(12,2) | Calculated EUR equivalent |
| description | TEXT | Free text description |
| document_ref | VARCHAR(255) | Reference to supporting document |
| transaction_date | DATE | When cost was incurred |
| created_at | TIMESTAMP | Record creation |

Table: leads

| Column | Type | Description |
| --- | --- | --- |
| id | UUID PK | Unique lead ID |
| vehicle_id | UUID FK | Which vehicle they inquired about |
| platform | VARCHAR(50) | mobile.de, autoscout24, email, phone |
| buyer_name | VARCHAR(200) | Contact name |
| buyer_contact | VARCHAR(200) | Email or phone |
| buyer_type | Enum | COLLECTOR, TRADE, BROWSER, UNKNOWN |
| inquiry_text | TEXT | Original inquiry message |
| response_text | TEXT | Our auto-generated response |
| lead_score | INTEGER | 0–100 qualification score |
| status | Enum | NEW, RESPONDED, QUALIFIED, VIEWING, NEGOTIATING, SOLD, LOST |
| escalated | BOOLEAN | Whether escalated to human |
| created_at / updated_at | TIMESTAMP | Timestamps |

Table: pipeline_events

| Column | Type | Description |
| --- | --- | --- |
| id | SERIAL PK | Auto-increment |
| vehicle_id | UUID FK | Vehicle reference |
| from_status | Enum | Previous status |
| to_status | Enum | New status |
| agent | VARCHAR(50) | Which agent triggered the transition |
| metadata | JSONB | Additional context (ETA, notes, etc.) |
| created_at | TIMESTAMP | When transition occurred |

Additional tables: audit_logs (agent decisions with reasoning), agent_metrics (performance tracking), fx_rates_cache (historical exchange rates).

### Task 1.1.4: Shared Libraries

[CRITICAL] shared/schemas.py — Define Pydantic models for all inter-agent data contracts:

- VehicleCandidate: Fields match JP Sourcing Agent output (make, model, year, auction_source, grade, price_jpy, landed_cost_eur, estimated_margin, confidence, risk_flags).

- TargetVehicleReport: Fields match DE Market Agent output (make, model, year_range, avg_price, demand_score, trend, recommended_max_landed_cost, spec_premiums).

- ListingPayload: Vehicle data formatted for platform APIs (title, description_de, description_en, price, photos, specifications).

- PurchaseDecision: Orchestrator output (vehicle_id, decision: APPROVE/REJECT/HUMAN_REVIEW, max_bid_jpy, reasoning).

- PnLReport: Per-vehicle financial summary (costs by category, total landed, sale price, margin, margin %).

[CRITICAL] shared/llm.py — Claude API wrapper:

- Function call_claude(prompt, model_tier='reasoning', system=None, max_tokens=4096) that handles retry with exponential backoff, rate limit handling, and cost tracking.

- Model tier mapping: 'reasoning' → claude-sonnet-4-20250514, 'fast' → claude-haiku-4-5-20251001.

- Every LLM call must be logged to audit_logs table with prompt hash, model used, token count, and latency.

[HIGH] shared/redis_bus.py — Inter-agent event bus:

- publish(stream_name, event_type, payload) — publishes a JSON event to a Redis Stream.

- subscribe(stream_name, consumer_group, handler_fn) — subscribes to a stream with consumer group pattern for reliable delivery.

- Event types per agent stream: de_market.opportunity_detected, jp_sourcing.candidate_found, orchestrator.purchase_authorized, logistics.status_changed, listing.published, concierge.lead_received, finance.alert.

## 1.2 Afternoon (13:00–18:00): DE Market Agent

### Task 1.2.1: Scraper (agents/de_market/scraper.py)

[CRITICAL] Build a Playwright-based scraper for mobile.de that:

- Accepts a list of target vehicle specs (make, model, year_from, year_to, optional filters like LHD-only).

- Navigates mobile.de search with the given filters.

- Extracts from each listing: title, price, mileage, year, fuel type, transmission, location, listing ID, listing URL, dealer name, date listed (if available), and all specification details from the detail page.

- Handles pagination (scrape all pages, not just page 1).

- Implements polite scraping: random delays between 2–5 seconds between requests, rotating user agents, respect robots.txt.

- Stores raw results in a market_raw_listings table for audit trail, then processes into market_snapshots.

[HIGH] Also build an autoscout24 scraper with the same interface for cross-validation.

Initial target models to scrape (hardcoded as seed data, configurable later):

| Make | Model | Year Range | Notes |
| --- | --- | --- | --- |
| Ferrari | 488 GTB / Spider | 2015–2019 | Primary target |
| Ferrari | F12 / 812 | 2013–2020 | High value |
| Ferrari | Roma | 2020–2024 | Newer, strong demand |
| Mercedes-AMG | GT / GTS / GTR | 2015–2023 | Core AMG target |
| Mercedes-AMG | G63 | 2018–2024 | Consistent demand |
| Mercedes-AMG | C63 / E63 | 2015–2023 | Volume AMG |
| Porsche | 911 (991.2 / 992) | 2016–2024 | Highest liquidity |
| Porsche | 718 Cayman GT4 | 2019–2024 | Enthusiast target |
| Jaguar | F-Type R / SVR | 2014–2023 | Niche but strong margin |
| Bentley | Continental GT | 2018–2024 | Luxury flagship |
| Lamborghini | Huracán | 2014–2023 | Exotic segment |
| Aston Martin | DB11 / Vantage | 2017–2024 | Collector niche |
| BMW | M3 / M4 Competition | 2021–2024 | Volume M car |
| Range Rover | Sport SVR | 2018–2024 | Luxury SUV |

### Task 1.2.2: Analyzer (agents/de_market/analyzer.py)

[CRITICAL] Processes raw scrape data into market intelligence:

- For each make/model/year combination, calculate: mean price, median price, P25/P75, active listing count, estimated avg days-on-market.

- Demand scoring function: score 0–100 based on listing count (fewer listings = higher demand), estimated days-on-market (faster = higher demand), price trend (rising = higher demand).

- Trend calculation: compare current snapshot against 7-day, 30-day, and 90-day prior snapshots.

- Spec premium detection: use Claude (fast tier) to analyze price variations and identify which specs (colors, options) command premiums. Prompt: provide listings for same model, ask which attributes correlate with higher prices.

- Output: TargetVehicleReport Pydantic model for each target, written to market_snapshots table and published to Redis stream de_market.opportunity_detected.

### Task 1.2.3: Agent Graph (agents/de_market/agent.py)

[HIGH] LangGraph graph with these nodes:

- scrape_mobile → scrape_autoscout → merge_data → analyze_prices → detect_trends → score_demand → generate_report → publish

- State schema: { target_models: list, raw_listings: dict, merged_data: dict, analysis: dict, reports: list[TargetVehicleReport] }

- Cron trigger: full run every 6 hours. Can also be triggered manually via CLI or API.

### Task 1.2.4: Monday DoD Tests

- Test 1: Scraper returns ≥ 10 listings for Ferrari 488 from mobile.de.

- Test 2: Analyzer produces a valid TargetVehicleReport with all required fields.

- Test 3: Report is persisted to market_snapshots table.

- Test 4: Redis event de_market.opportunity_detected is published.

- Test 5: Running full agent graph from CLI completes without error.

# 2. TUESDAY: JP Sourcing Agent

## 2.1 Morning (09:00–12:00): Auction Data Pipeline

### Task 2.1.1: Auction Scraper (agents/jp_sourcing/auction_scraper.py)

[CRITICAL] Build scrapers/API clients for Japanese auction data. Priority order:

- Primary: If broker API access is available (e.g., SBI Motor Japan, auction agent partner), build an API client that queries their inventory feed. This is the preferred path—cleaner data, lower scraping risk.

- Fallback: If no API available yet, build a Playwright scraper for Goo-net.com (goo-net.exchange for English version) as a proxy for Japanese market prices. Goo-net is publicly accessible and has a large luxury car inventory.

- Stub: Create an AuctionDataProvider abstract interface so we can swap data sources later without changing downstream code.

Interface contract for AuctionDataProvider:

class AuctionDataProvider(ABC):

@abstractmethod

async def search(self, make: str, model: str, year_from: int,

year_to: int, max_km: int = 50000,

lhd_only: bool = True) -> list[AuctionListing]:

...

class AuctionListing(BaseModel):

source: str              # 'uss_tokyo', 'bh_auction', 'goo_net'

listing_id: str          # Source-specific ID

make: str

model: str

year: int

mileage_km: int

drive_side: Literal['LHD', 'RHD']

price_jpy: int           # Asking/hammer price

auction_grade: float | None

exterior_color: str | None

interior_color: str | None

specification: dict      # Options, packages

photos: list[str]        # Photo URLs

inspection_sheet_url: str | None

description: str | None  # Often in Japanese

url: str                 # Link to listing

### Task 2.1.2: Auction Sheet Parser (agents/jp_sourcing/sheet_parser.py)

[HIGH] Process Japanese auction inspection sheets:

- Download inspection sheet image from URL.

- Send to Claude Vision (claude-sonnet-4-20250514) with structured prompt asking to extract: overall grade, exterior condition per panel (diagram), interior grade, mechanical notes, modification notes, accident history indicators, and any red flags.

- Return a ConditionReport Pydantic model with all extracted fields in English.

- Confidence scoring: if the sheet is blurry or partially obscured, set confidence lower and flag for human review.

Prompt template for Claude Vision (store in agents/jp_sourcing/prompts/sheet_analysis.txt):

You are an expert Japanese vehicle auction sheet analyst. Analyze this auction inspection sheet image and extract the following information in JSON format: overall_grade (float 1–6), exterior_condition (object with panel-by-panel grades), interior_grade (A/B/C/D), mechanical_notes (list of strings, translated to English), modifications (list of strings), accident_history (boolean), damage_details (list with location and severity), overall_assessment (1–3 sentence summary in English), confidence_score (0–1, how readable/clear the sheet was).

## 2.2 Afternoon (13:00–18:00): Cost Calculator + Margin Engine

### Task 2.2.1: Landed Cost Calculator (agents/jp_sourcing/cost_calculator.py)

[CRITICAL] This is the financial core. Must be 100% accurate. Implement:

class LandedCostCalculator:

def calculate(self, purchase_price_jpy: int,

fx_rate: float,             # JPY per EUR

fx_buffer_pct: float = 3.0, # config-driven

shipping_method: str = 'container',

vehicle_value_eur: float = None,  # for insurance calc

tuv_complexity: str = 'low', # low/medium/high

) -> LandedCostBreakdown:

Cost line items to calculate (all in EUR):

| Line Item | Calculation | Notes |
| --- | --- | --- |
| purchase_eur | purchase_price_jpy / (fx_rate * (1 - buffer/100)) | JPY amount converted with safety buffer |
| auction_fees | purchase_eur * 0.04 | 4% buyer premium default |
| jp_transport | 400 (fixed default) | Enclosed transport, configurable |
| export_docs | 175 (fixed default) | EPC + radiation cert |
| freight | 2800 container / 1800 roro | Based on shipping_method param |
| insurance | vehicle_value_eur * 0.02 | 2% of estimated value, all-risk |
| cif_value | SUM of above | Cost + Insurance + Freight |
| customs_duty | cif_value * 0.10 | 10% EU customs duty |
| import_vat | (cif_value + customs_duty) * 0.19 | 19% DE VAT (reclaimable) |
| port_handling | 600 (fixed default) | Customs agent + port fees |
| tuv_cost | 400/800/1500 by complexity | Based on tuv_complexity param |
| registration | 150 (fixed default) | Zulassung fees |
| de_transport | 450 (fixed default) | Enclosed, port to warehouse |
| detailing | 1200 (fixed default) | Professional prep + ceramic |
| photography | 500 (fixed default) | Professional listing photos |
| total_landed | SUM all excl. reclaimable VAT | The actual cost to have vehicle sale-ready |
| total_with_vat | SUM all incl. VAT | Cash outlay (VAT recovered later) |

[CRITICAL] Return a LandedCostBreakdown Pydantic model with every line item, the total, AND the reclaimable VAT amount separately. The margin calculation uses total_landed (excluding reclaimable VAT) as the cost basis.

### Task 2.2.2: Margin Engine

[CRITICAL] Integrate landed cost with DE Market Agent pricing:

- Pull latest TargetVehicleReport from market_snapshots for the candidate vehicle’s make/model/year.

- Calculate expected_margin = estimated_sale_price - total_landed_cost.

- Calculate margin_pct = expected_margin / estimated_sale_price * 100.

- Calculate confidence based on: data freshness of market snapshot (≤ 24h = 1.0, ≤ 72h = 0.8, >72h = 0.6), number of comparable listings (>10 = 1.0, 5–10 = 0.8, <5 = 0.6), condition grade confidence from sheet parser.

- Apply risk flags: RHD (-15% from estimated sale price), auction grade < 4.0 (flag CONDITION), missing service history (flag PROVENANCE), non-EU-spec (flag TUV, add €2,000 to TUV cost estimate).

### Task 2.2.3: Agent Graph (agents/jp_sourcing/agent.py)

LangGraph nodes:

- load_targets (from DE Market Agent reports) → scan_auctions → parse_sheets (parallel, per vehicle) → calculate_costs → estimate_margins → rank_candidates → publish_opportunities

- Output: list[VehicleCandidate] sorted by risk-adjusted margin (margin * confidence).

- Publish to Redis: jp_sourcing.candidate_found for each candidate above minimum margin threshold.

### Task 2.2.4: Tuesday DoD Tests

- Test 1: AuctionDataProvider.search returns results for Ferrari 488.

- Test 2: LandedCostCalculator produces correct total for a known test case (manually verified).

- Test 3: Margin engine correctly applies risk flags and adjusts estimates.

- Test 4: Agent graph produces a ranked VehicleCandidate list.

- Test 5: Redis event jp_sourcing.candidate_found is published.

# 3. WEDNESDAY: Listing Agent + Logistics Agent

## 3.1 Morning (09:00–12:30): Listing Agent

### Task 3.1.1: Description Generator (agents/listing/description_gen.py)

[CRITICAL] LLM-powered listing text generation:

- Input: Vehicle data (make, model, year, mileage, spec, condition report, photos, provenance).

- Output: ListingContent model with title_de, title_en, description_de (800–1200 words), description_en (800–1200 words), highlights (5–8 bullet points), and seo_keywords.

- Use Claude Sonnet with a detailed system prompt that instructs: professional luxury dealer tone, emphasize JDM-sourced quality (low mileage, excellent maintenance), highlight specification rarity, include all legally required disclosures (import vehicle, mileage in km, accident status), SEO-optimize for mobile.de search.

- Store the system prompt in agents/listing/prompts/listing_de.txt and listing_en.txt. These are tunable without code changes.

### Task 3.1.2: Pricing Engine (agents/listing/pricing_engine.py)

[HIGH] Dynamic pricing logic:

- initial_price(vehicle, market_data) → set asking price at P60–P75 of comparable market data (we want to be competitive but not the cheapest).

- should_reduce(vehicle, days_listed, inquiry_count) → returns bool + suggested new price.

- Reduction schedule: Day 0–14: hold. Day 14–28: reduce 3–5%. Day 28–42: reduce another 3–5%. Day 42+: flag to Orchestrator for strategic review (consider wholesale).

- All price changes logged to pipeline_events with reasoning.

### Task 3.1.3: Platform API Client (agents/listing/platform_api.py)

[HIGH] Abstract interface + implementations:

class ListingPlatform(ABC):

async def create_listing(self, payload: ListingPayload) -> str:  # returns listing_id

async def update_listing(self, listing_id: str, updates: dict) -> bool:

async def delete_listing(self, listing_id: str) -> bool:

async def get_inquiries(self, listing_id: str) -> list[Inquiry]:

Implementations needed:

- MobileDePlatform: Use mobile.de Dealer API (REST). If API key not yet available, create a stub that simulates API calls and logs what would be sent.

- AutoScout24Platform: Same pattern for autoscout24 Dealer API.

- StubPlatform: Always-working stub for testing. Logs listings to DB and returns fake listing IDs.

### Task 3.1.4: Listing Agent Graph

Nodes: receive_vehicle_ready → load_market_data → generate_description → calculate_price → prepare_photos → create_listings → publish_confirmation

Trigger: Subscribes to Redis logistics.status_changed where new status = READY_FOR_SALE.

## 3.2 Afternoon (13:00–18:00): Logistics Agent

### Task 3.2.1: Pipeline Tracker (agents/logistics/agent.py)

[CRITICAL] The Logistics Agent manages vehicle status transitions through the pipeline:

PIPELINE_STAGES = [

'DISCOVERED',      # Found by JP Sourcing Agent

'BID_PLACED',      # Orchestrator authorized bid

'PURCHASED',       # Auction won / purchase confirmed

'JP_TRANSPORT',    # In transit to Japanese port

'AT_PORT_JP',      # At port, awaiting loading

'IN_TRANSIT',      # On vessel

'AT_PORT_DE',      # Arrived at Bremerhaven/Hamburg

'CUSTOMS',         # In customs clearance

'WORKSHOP',        # At workshop for TUV prep

'TUV',             # TUV inspection scheduled/pending

'READY_FOR_SALE',  # Passed TUV, registered, prepped

'LISTED',          # Active on sales platforms

'RESERVED',        # Buyer deposit received

'SOLD',            # Transaction complete

]

For each transition, the agent:

- Validates the transition is legal (e.g., can’t go from DISCOVERED to SOLD).

- Updates the vehicle record status.

- Creates a pipeline_events record with timestamp, triggering agent, and metadata.

- Publishes logistics.status_changed to Redis with vehicle_id and new status.

- Calculates updated ETA for downstream stages based on average durations.

### Task 3.2.2: Shipping Tracker (agents/logistics/shipping_tracker.py)

[MEDIUM] Track vessel movements and estimate arrival:

- Accept vessel name + departure date → calculate estimated arrival based on route averages (Yokohama→Bremerhaven: 42 days, Kobe→Hamburg: 48 days).

- Store ETA in vehicle record metadata. Update daily.

- Alert via Redis when vessel arrives at destination port.

### Task 3.2.3: Customs Engine (agents/logistics/customs_engine.py)

[MEDIUM] Prepare customs documentation:

- Generate customs declaration data (Zollanmeldung) from vehicle purchase data.

- Calculate duties and taxes (reuse logic from cost_calculator.py).

- Output: customs declaration JSON that can be sent to customs agent.

### Task 3.2.4: TÜV Manager (agents/logistics/tuv_manager.py)

[MEDIUM] TÜV appointment and preparation management:

- Maintain a list of TÜV stations with luxury import experience (seed with 5–10 known stations).

- For each vehicle, assess TÜV requirements based on make/model/spec and generate a pre-inspection checklist.

- Track TÜV appointment dates and results.

### Task 3.2.5: Wednesday DoD Tests

- Test 1: Description generator produces valid German listing text for a Ferrari 488.

- Test 2: Pricing engine returns a price within the expected range for known market data.

- Test 3: Platform API stub creates a listing and returns a listing ID.

- Test 4: Logistics pipeline accepts a valid status transition and rejects an invalid one.

- Test 5: Pipeline event is created and Redis event is published on status change.

# 4. THURSDAY: Finance Agent + Concierge Agent

## 4.1 Morning (09:00–12:30): Finance Agent

### Task 4.1.1: P&L Engine (agents/finance/pnl_engine.py)

[CRITICAL] Per-vehicle and portfolio-level P&L:

- per_vehicle_pnl(vehicle_id) → PnLReport: Query all transactions for this vehicle, group by category, calculate total cost, compare against sale price (if sold) or estimated sale price (if not yet sold), calculate gross margin and margin %.

- portfolio_pnl() → PortfolioPnL: Aggregate across all vehicles. Include: total capital deployed, total in transit, realized margin (sold vehicles), unrealized margin (pipeline vehicles), weighted avg margin, and capital turnover rate.

- margin_accuracy_report() → Compare margin_estimate vs. margin_actual for all sold vehicles. Calculate MAPE (Mean Absolute Percentage Error). This is a key KPI for system improvement.

### Task 4.1.2: FX Monitor (agents/finance/fx_monitor.py)

[HIGH] Currency rate tracking and alerting:

- Fetch JPY/EUR rate every hour from exchangeratesapi.io (or similar free API). Cache in fx_rates_cache table.

- Calculate 7-day, 30-day, and 90-day moving averages.

- Alert thresholds: publish finance.alert to Redis when rate deviates > 2% from 30-day average, rate crosses a configured threshold (e.g., below ¥160/€), or rate moves > 1% in a single day.

- For each vehicle in pipeline, recalculate margin impact of current rate vs. rate at purchase time.

### Task 4.1.3: Tax Optimizer (agents/finance/tax_optimizer.py)

[MEDIUM] Model Differenzbesteuerung vs. Regelbesteuerung:

- For each vehicle, calculate tax liability under both schemes.

- Differenzbesteuerung: VAT on (sale_price - purchase_price) / 1.19 * 0.19. No input VAT deduction on import.

- Regelbesteuerung: Full VAT on sale_price / 1.19 * 0.19, but import VAT is deductible.

- Recommend the scheme that results in lower net tax burden. Include monthly USt-Voranmeldung estimation.

### Task 4.1.4: Finance Agent Graph

Nodes: monitor_fx → update_pipeline_margins → generate_pnl → check_alerts → publish_report

Trigger: Runs every hour for FX monitoring. Full P&L recalculation every 6 hours. On-demand via CLI/API.

## 4.2 Afternoon (13:00–18:00): Concierge Agent

### Task 4.2.1: Auto-Responder (agents/concierge/responder.py)

[CRITICAL] LLM-powered customer response system:

- Input: Inquiry from a customer (text message from mobile.de, email, or other channel) + full vehicle data.

- System prompt (store in agents/concierge/prompts/concierge_system.txt): You are a premium automotive concierge for a luxury vehicle dealership specializing in Japanese imports. You are knowledgeable about Ferrari, AMG, Porsche, Jaguar, Bentley, Aston Martin, and Lamborghini. Respond in the language of the inquiry (German or English). Be professional, warm, knowledgeable. Never reveal purchase price or margin. Address the customer’s specific questions. Offer: additional photos, video walkaround, viewing appointment.

- Output: ResponsePayload with response_text, suggested_next_action (SEND_PHOTOS, SCHEDULE_VIEWING, NEGOTIATE, ESCALATE), and confidence.

- If confidence < 0.7 or inquiry contains complaint/legal language → set escalated=True, do not auto-send.

### Task 4.2.2: Lead Scorer (agents/concierge/lead_scorer.py)

[HIGH] Qualify incoming leads:

- Use Claude (fast tier) to classify buyer type from inquiry text: COLLECTOR (mentions collection, garage, specific specs), TRADE (dealer language, asks about bulk, mentions resale), BROWSER (vague questions, no urgency), UNKNOWN.

- Score 0–100 based on: buyer type weight (COLLECTOR=40, TRADE=30, BROWSER=10), specificity of questions (+20 for spec questions), urgency signals (+15 for viewing request, +10 for price negotiation), and channel quality (+10 for phone, +5 for email, 0 for platform message).

- Route: score > 70 → priority response + notify human. Score 40–70 → standard response. Score < 40 → template response.

### Task 4.2.3: Concierge Agent Graph

Nodes: receive_inquiry → load_vehicle_context → score_lead → generate_response → check_confidence → send_or_escalate

Trigger: Subscribes to Redis concierge.inquiry_received. Real-time processing.

### Task 4.2.4: Thursday DoD Tests

- Test 1: PnL engine produces correct margin for a test vehicle with known costs.

- Test 2: FX monitor fetches rate and detects a simulated alert condition.

- Test 3: Tax optimizer recommends the correct scheme for a known test case.

- Test 4: Concierge responds to a German Ferrari inquiry with appropriate, professional text.

- Test 5: Lead scorer correctly classifies a collector vs. browser inquiry.

# 5. FRIDAY: Orchestrator + Integration + Demo

## 5.1 Morning (09:00–12:00): Orchestrator Agent

### Task 5.1.1: Decision Engine (agents/orchestrator/decision_engine.py)

[CRITICAL] The purchase decision tree. Implement as a pure function:

def evaluate_candidate(

candidate: VehicleCandidate,

portfolio: PortfolioState,

config: OrchestratorConfig,

) -> PurchaseDecision:

Decision logic, in order:

- MARGIN CHECK: If candidate.margin_estimate < config.min_margin_eur OR candidate.margin_pct < config.min_margin_pct → REJECT with reason.

- CONFIDENCE CHECK: If candidate.margin_confidence < 0.70 → HUMAN_REVIEW with full data summary.

- PORTFOLIO BRAND CONCENTRATION: If adding this vehicle would put brand allocation above config.max_brand_concentration_pct → HUMAN_REVIEW with diversification warning.

- CAPITAL CHECK: If total pipeline capital + candidate landed cost > available_capital * config.max_capital_deployment_pct → REJECT with capital constraint reason.

- RISK FLAGS: If any HIGH risk flags (CONDITION, PROVENANCE, TUV) → HUMAN_REVIEW with risk summary.

- VALUE THRESHOLD: If candidate landed cost > config.human_review_threshold_eur (default €80,000) → HUMAN_REVIEW regardless of other checks.

- ALL PASS: → APPROVE with max_bid_jpy calculated as: (estimated_sale_price - min_margin) * fx_rate / (1 + cost_multiplier).

Each decision is logged to audit_logs with the full reasoning chain (which checks passed/failed and with what values).

### Task 5.1.2: Portfolio Manager (agents/orchestrator/portfolio.py)

[HIGH] Maintains portfolio state:

- load_portfolio() → PortfolioState: query all vehicles where status not in (SOLD, CANCELLED). Calculate total_capital_deployed, capital_by_brand, capital_by_status, avg_margin, and available_capital.

- get_brand_allocation(brand) → float: percentage of deployed capital in this brand.

- get_pipeline_capacity() → int: how many more vehicles can be added given capital constraints.

### Task 5.1.3: Orchestrator Agent Graph

Nodes: load_portfolio → receive_candidates (from JP Sourcing Redis stream) → evaluate_each → approve_or_reject → notify_agents → update_dashboard

For APPROVED: Publish orchestrator.purchase_authorized to Redis with vehicle_id and max_bid_jpy.

For HUMAN_REVIEW: Publish orchestrator.review_required with full decision brief.

For REJECTED: Log only, no downstream action.

## 5.2 Afternoon Part 1 (13:00–15:30): Integration & Wiring

### Task 5.2.1: End-to-End Pipeline Test

[CRITICAL] Wire all agents together and run a full pipeline simulation:

- Seed the DB with 3 test vehicles (Ferrari 488, AMG GT R, Porsche 911) with realistic JP auction data.

- Run DE Market Agent → verify market_snapshots populated.

- Run JP Sourcing Agent with the 3 test vehicles → verify VehicleCandidate output with margins.

- Run Orchestrator → verify at least 1 vehicle gets APPROVE decision.

- Manually advance approved vehicle through logistics pipeline stages → verify events.

- Trigger Listing Agent for READY_FOR_SALE vehicle → verify listing created.

- Send a test inquiry → verify Concierge Agent responds appropriately.

- Run Finance Agent → verify P&L report for the pipeline.

### Task 5.2.2: CLI Tool (scripts/run_pipeline.py)

[HIGH] Create a CLI tool for manual pipeline operations:

python scripts/run_pipeline.py scan-market          # Run DE Market Agent

python scripts/run_pipeline.py scan-auctions        # Run JP Sourcing Agent

python scripts/run_pipeline.py evaluate             # Run Orchestrator on pending candidates

python scripts/run_pipeline.py advance <vehicle_id> <new_status>  # Move vehicle in pipeline

python scripts/run_pipeline.py list-vehicle <vehicle_id>          # Trigger Listing Agent

python scripts/run_pipeline.py pnl                  # Run Finance Agent P&L report

python scripts/run_pipeline.py pnl <vehicle_id>     # Per-vehicle P&L

python scripts/run_pipeline.py status               # Dashboard summary of all vehicles

## 5.3 Afternoon Part 2 (15:30–18:00): Dashboard + Documentation

### Task 5.3.1: Dashboard (dashboard/app.py)

[MEDIUM] Minimal FastAPI + Jinja2 dashboard with these pages:

- Pipeline Overview: Table of all vehicles with current status, colored by stage (green = ready for sale, yellow = in transit, red = issues).

- Vehicle Detail: Click into any vehicle to see full data, cost breakdown, margin estimate, timeline of events.

- Market Overview: Latest TargetVehicleReport data in a summary table.

- P&L Summary: Portfolio-level financial summary from Finance Agent.

- Alerts: List of pending items requiring human attention (HUMAN_REVIEW decisions, escalated leads, FX alerts).

### Task 5.3.2: Documentation

[HIGH] Create a README.md covering:

- Setup instructions (docker compose up, DB migration, env vars).

- Architecture overview (agent descriptions, data flow).

- CLI reference (all commands from run_pipeline.py).

- How to add a new target model (update seed data).

- How to add a new auction data source (implement AuctionDataProvider).

- How to tune agent behavior (which config params, which prompt files).

### Task 5.3.3: Friday DoD Tests

- Test 1: docker compose up starts all services without errors.

- Test 2: Full E2E pipeline simulation completes (scan → source → evaluate → list).

- Test 3: Dashboard loads and shows pipeline overview.

- Test 4: CLI tool runs all commands successfully.

- Test 5: All agent unit tests pass (pytest -v with zero failures).

# 6. Sprint Acceptance Criteria

## 6.1 Mandatory (Must Have)

| # | Criterion | How to Verify |
| --- | --- | --- |
| 1 | All 7 agents are implemented and runnable independently via CLI | python -m agents.<name> runs each agent |
| 2 | Full E2E pipeline test passes: vehicle flows from DISCOVERED to LISTED | python scripts/run_pipeline.py e2e-test |
| 3 | DE Market Agent produces pricing data for ≥10 target models | Check market_snapshots table |
| 4 | JP Sourcing Agent calculates landed cost with ±2% accuracy vs manual calc | Compare agent output to spreadsheet calc for test case |
| 5 | Orchestrator correctly applies all 7 decision checks | Unit tests for each check + integration test |
| 6 | Listing Agent generates German listing text that reads professionally | Human review of 3 sample listings |
| 7 | Concierge Agent responds to German/English inquiries appropriately | Human review of 5 sample responses |
| 8 | Finance Agent produces accurate per-vehicle P&L | Compare to manual calc for test vehicle |
| 9 | All agents communicate via Redis Streams | Monitor streams during E2E test |
| 10 | docker compose up starts the full stack | Clean start on fresh machine |
| 11 | All database migrations run cleanly | alembic upgrade head on empty DB |
| 12 | ≥30 unit tests, ≥5 integration tests, all passing | pytest -v --tb=short |

## 6.2 Nice to Have (Stretch Goals)

| # | Criterion | Priority |
| --- | --- | --- |
| A | Dashboard fully functional with all 5 pages | High |
| B | Spec premium detection via LLM works for Ferrari color pricing | Medium |
| C | Auction sheet OCR successfully parses a real USS sheet | Medium |
| D | Dynamic pricing engine triggers auto-reduction in test scenario | Medium |
| E | mobile.de API integration works with real dealer account | Low (API key dependent) |
| F | FX monitor fetches live rates and triggers test alert | Medium |
| G | Tax optimizer correctly recommends Differenz- vs Regelbesteuerung | Low |

# 7. Coding Standards & Conventions

## 7.1 Code Quality

- Type hints on all function signatures. Use Pydantic models for all data transfer objects.

- Docstrings on all public functions and classes (Google style).

- No print statements—use Python logging module with agent-specific logger names.

- All configuration via .env / config.py. Zero hardcoded values (URLs, thresholds, prompts).

- LLM prompts stored in .txt files under each agent’s prompts/ directory, loaded at runtime.

- Error handling: all external calls (APIs, scrapers, LLM) wrapped in try/except with retry logic and structured error logging.

## 7.2 Git Workflow

- Branch per day: day-1-foundation, day-2-sourcing, day-3-listing-logistics, day-4-finance-concierge, day-5-orchestrator.

- Commit after each completed task. Commit message format: [AGENT_NAME] Short description.

- No commits with failing tests. Run pytest before every commit.

## 7.3 LLM Usage Rules

- Never send PII (customer names, contact info) to the LLM. Strip PII before constructing prompts.

- Always use structured output (JSON mode or function calling) for agent-to-agent data. Never parse free text from LLM responses for critical data.

- Log every LLM call: prompt hash, model, input tokens, output tokens, latency, cost estimate.

- Cost budget: total daily Claude API spend should stay under $50 during development. Use Haiku for all classification/parsing tasks, Sonnet only for complex reasoning.

## 7.4 Data Integrity Rules

- All financial calculations use Decimal, never float. Import from decimal import Decimal.

- All timestamps in UTC. Use datetime.utcnow() or timezone-aware datetime.

- All currency amounts stored with their currency code. Never assume EUR.

- All vehicle status transitions go through the Logistics Agent’s transition validator. No direct DB status updates.

— End of Document —